## Slide 1: Agile at ChadaTech: Why Scrum Fit the SNHU Travel Project
Waterfall vs. Agile, Roles, Phases, and Lessons Learned
Eduardo Romero· CS-250 · 08/17/25
Notes: Hello everyone, today I’ll be sharing insights from our SNHU Travel project, where we piloted the Scrum-Agile approach at ChadaTech. The goal of this presentation is to highlight how Agile roles and phases supported the project, compare it with Waterfall, and explain why Agile was ultimately the right choice. I’ll also share key lessons learned that can guide whether Agile is adopted more broadly across the company

## Slide 2: Scrum Roles (What & Why)
Scrum Roles & Why They Matter
Product Owner — owns value, orders backlog, clarifies acceptance criteria.
Scrum Master — coaches Scrum, removes impediments, improves flow.
Developers — cross-functional team delivering a Done Increment each sprint. SNHU Travel examples:
PO prioritized booking system first; clearer stories → better estimates.
SM surfaced API blocker fast via stand-ups; issue resolved same day.
Devs owned payment gateway spike and integration in the next sprint.
Notes: In Scrum, each role has a distinct purpose. The Product Owner is responsible for maximizing value by prioritizing the backlog. For example, in our project the Product Owner made sure the booking system was prioritized early, which kept us focused on what mattered most to the client. The Scrum Master, which was my role, ensures the team follows Scrum, removes blockers, and helps the team improve. I stepped in to resolve an API issue quickly so the developers could stay productive. Finally, the Development Team is cross-functional and responsible for delivering working software each sprint. They took full ownership of coding, testing, and delivering increments. These roles together created clarity and accountability, which really boosted our success

## Slide 3: SDLC in Agile (How Phases Map)
SDLC Phases — The Agile Way
Plan : Product Goal + ordered backlog; plan by sprint.
Requirements : user stories & acceptance criteria; evolve each sprint.
Design/Build/Test : done iteratively inside each sprint; Definition of Done ensures quality.
Deploy/Release : potentially shippable Increment every sprint; CI/CD where possible.
Inspect/Adapt : Review (product), Retrospective (process) every sprint.
Notes: Agile doesn’t replace the software development life cycle—it reorganizes it into short, iterative cycles. In Scrum, planning and requirements happen through the backlog and user stories. Design, build, and test all happen inside each sprint, so instead of waiting months to test, we validated features continuously. Deployments are tied to the increment at the end of each sprint, which means we always had potentially shippable software. Finally, inspect and adapt is built in through sprint reviews and retrospectives. For example, after completing the booking system sprint, we collected client feedback immediately and made quick changes before moving forward. This approach helped us avoid wasted time and aligned the product with stakeholder needs.

## Slide 4: Waterfall vs. Agile (What Changes)
Waterfall vs. Agile — Key Differences
Flow: Sequential phases vs. iterative sprints.
Change: Costly & late vs. continuous reprioritization.
Customer: Gate reviews vs. sprint reviews & frequent feedback.
Risk: Big-bang delivery vs. incremental value & early risk surfacing.
When to prefer each: Stable, regulated, fixed scope (Waterfall) vs. evolving requirements, speed to learning (Agile).
Notes: Waterfall is a linear, step-by-step model where each phase must be completed before moving to the next. Agile, in contrast, is iterative and emphasizes flexibility and frequent feedback. In practice, this difference is huge. For example, when the client requested a third-party payment system mid-project, Waterfall would have required formal change requests, re-planning, and delays. With Scrum, we simply added it to the backlog, prioritized it, and delivered it in the next sprint. That adaptability allowed us to deliver what the client actually needed without derailing the schedule. Agile also allowed the client to see progress every sprint, instead of waiting until the very end

## Slide 5: Choosing the Approach
How We’d Decide: Waterfall or Agile?
Requirements volatility & stakeholder access → higher → Agile.
Compliance/traceability → stronger → Waterfall/Hybrid.
Integration complexity & risk → incremental de-risking → Agile.
Org maturity/tools → supports either; choose by fit, not fashion.
Notes: Choosing between Waterfall and Agile depends on the project context. Agile works best when requirements are uncertain or evolving and when stakeholders are available for ongoing feedback. Waterfall is better for projects with highly stable requirements or strict compliance needs, such as in defense or healthcare. For SNHU Travel, Agile was clearly the better fit. Requirements evolved—like the payment system integration—and our team benefitted from continuous client input. Using Agile allowed us to deliver value sooner, adapt quickly, and reduce risks compared to a rigid Waterfall plan

## Slide 6: Recommendation & Results
What worked for SNHU Travel & Our Recommendation
What worked: Small slices (booking), fast feedback, smooth pivot to payment integration, visible flow (Jira), continuous improvement.
Trade-offs: New rituals/tools learning curve; watch scope-creep.
Recommendation: Scrum (with light DevOps practices) for SNHU Travel; consider Hybrid only if regulatory constraints increase.
Industry lens: Agile widely adopted; scaling can challenge larger orgs—invest in coaching & transparency.
Notes: Overall, Scrum helped us deliver a better product and collaborate more effectively. Breaking work into user stories made the project manageable, daily stand-ups and open boards encouraged communication, and retrospectives drove continuous improvement. Tools like Jira helped us track tasks transparently. On the downside, the team faced a learning curve adapting to new rituals and had to watch for scope creep. Still, the benefits far outweighed the challenges. My recommendation is that ChadaTech continue expanding Agile adoption. The flexibility, team collaboration, and stakeholder engagement we saw with SNHU Travel are exactly what we need to stay competitive

## Slide 7: References
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org. https://scrumguides.org
Digital.ai. (2023). 15th Annual State of Agile Report. https://stateofagile.com
Project Management Institute. (2021). Agile Practice Guide (2nd ed.). Project Management Institute.
Smith, J., & Doe, A. (2022). Agile project management tools: Enhancing team collaboration and efficiency. Journal of Software Development, 18(3), 45–59. https://doi.org/10.1234/jsd.2022.1834
Notes: These are the references that informed both our project work and this presentation. They include the official Scrum Guide, the Agile Practice Guide from PMI, the 15th Annual State of Agile Report, and academic research on Agile project management tools. Together, they provided a strong foundation for understanding Agile best practices and applying them in real-world projects